REQUEST FOR PROPOSAL

Next-Generation BSS/OSS Platform Modernization

Vi Business Solutions  |  A Division of Vodafone Idea Limited

| RFP Number | RFP-2026-VI-BSS-NXT-002 |
| --- | --- |
| Issue Date | February 20, 2026 |
| Submission Deadline | April 10, 2026, 5:00 PM IST |
| Contact Person | Priya Sharma, Head of IT Procurement |
| Email | it.procurement@vibusinesses.in |
| Phone | +91-22-6681-4000 Ext. 2201 |

# 1. Executive Summary

Vi Business Solutions (Vodafone Idea Limited) issues this RFP for comprehensive modernization of its BSS and OSS platforms, serving 210+ million subscribers across 22 telecom circles. The current landscape—built between 2012–2018—is fragmented, end-of-support, and unable to support 5G rollout, real-time monetization, and evolving customer experience standards. This initiative is board-approved under Vi's 'FutureReady' digital transformation programme.

The RFP seeks a single, integrated, cloud-native BSS/OSS stack covering:

- Real-time convergent charging and billing (prepaid, postpaid, enterprise)

- End-to-end order management and fulfillment automation

- Network inventory and resource management integrated with OSS

- AI/ML-driven customer lifecycle management and churn prediction

- Self-care portals and omnichannel customer engagement

- 5G network slice management and monetization capabilities

- Real-time revenue assurance and fraud management

# 2. Company Background

| Legal Entity | Vodafone Idea Limited (Vi) |
| --- | --- |
| Headquarters | Mumbai, Maharashtra, India |
| Total Subscribers | ~215 Million (Q3 FY2026) |
| Telecom Circles | 22 circles across India |
| Network Infrastructure | 470,000+ tower sites; 5G in 10 circles |
| Enterprise Customers | 1.2 Million+ MSMEs and large enterprises |
| Annual Revenue | INR 43,000+ Crores (FY2025 estimate) |
| Employees | ~18,000 direct employees |

Current BSS/OSS Environment:

- Billing: Ericsson Charging System (ECS) + legacy convergent billing — on-premises

- Order Management: Custom OMS with ~72-hour fulfillment cycles

- CRM: Siebel v8.1, partially migrated to Salesforce for enterprise

- Network Inventory: HP Service Activator + Excel-based shadow inventories

- Self-Care: Three fragmented portals (consumer / SME / enterprise)

- Revenue Assurance: SUBEX RAG v6.2 — no real-time capabilities

# 3. Project Overview & Objectives

This project entails a greenfield deployment of a cloud-native, microservices-based BSS/OSS platform to replace all legacy systems, managing the full subscriber lifecycle for 200M+ subscribers across consumer and enterprise segments. The platform must be production-ready by Q2 FY2027 via a phased migration.

Key Non-Functional Requirements:

| Scalability | 215M subscribers; scalable to 300M without re-architecture |
| --- | --- |
| Availability (Charging) | 99.999% (Five-Nines) |
| OCS Rating Latency | <50ms P99 at 1.5M TPS peak |
| Bill Run | 10M accounts in <6 hours |
| Disaster Recovery | RPO <15 min; RTO <1 hour; Active-Active multi-region |
| Data Residency | 100% within India; MeitY compliant cloud |
| Security | ISO 27001, PCI-DSS Level 1, TRAI, DPDP Act 2023 |
| API Standards | TM Forum Open API (TMF) compliance mandatory |

# 4. Scope of Work

| Stream | Description |
| --- | --- |
| Stream A | Platform Design & Architecture — As-Is assessment, target architecture, cloud design, data migration strategy |
| Stream B | Software Deployment & Configuration — All BSS/OSS modules, 40+ integrations, performance & security testing |
| Stream C | Data Migration — 215M subscriber records, 24-month CDR history, inventory data, zero-revenue-leakage cutover |
| Stream D | Training & Change Management — 200 super-users, 3,500+ ops staff, runbooks and documentation |
| Stream E | Post-Go-Live Support — 90-day hypercare, 5-year AMS contract, L2/L3 SLA-governed support |

Out-of-Scope: RAN equipment, core network (EPC/5GC) software, data center construction, MPLS upgrades, end-user device procurement, IT helpdesk.

# 5. Technical & Functional Requirements

## BSS Module Requirements

| Module | Key Specification |
| --- | --- |
| Online Charging System | 3GPP Rel-17 Ro/Gy; <50ms P99; 1.5M TPS peak |
| Convergent Billing | Multi-currency/tax; 10M invoices in <6 hrs; GST e-invoice |
| CRM | 360-degree view; AI-assisted workflows; <2s screen load |
| Order Management | Microservices OMS; <4-hour automation for SIM swap, plan change |
| Product Catalog | TM Forum SID-compliant; eSIM, 5G slices, FMC offers |
| Revenue Assurance | Real-time; <1-hour leakage detection |
| Fraud Management | ML-based; <5-min alert-to-block for SIM cloning |
| Self-Care Portal | Web + iOS/Android; Hindi/English i18n; AI NLP chatbot |

## OSS Module Requirements

| Module | Key Specification |
| --- | --- |
| Network Inventory | Dynamic discovery; 4G/5G-NSA/5G-SA; Ericsson, Nokia, Huawei, ZTE |
| Service Provisioning | NETCONF/YANG + REST; <60-sec SIM provisioning SLA |
| Fault Management | Real-time alarm correlation; <30-sec fault-to-ticket |
| Performance Management | 15-min KPI intervals; Grafana/Kibana; ML anomaly detection |
| 5G Slice Management | E2E slice lifecycle; GSMA NG.116 compliant; enterprise API exposure |

## Security & Compliance

| Requirement | Standard |
| --- | --- |
| Data Encryption | AES-256 at rest; TLS 1.3 in transit; HSM key management |
| Authentication | MFA; SAML 2.0 / OAuth 2.0 / OIDC |
| Regulatory | TRAI, IT Act 2000, DPDP Act 2023, GSMA privacy frameworks |
| Audit Logging | Immutable logs; 36-month retention; SIEM (Splunk/QRadar) |
| Pen Testing | Bi-annual external; critical findings remediated within 30 days |

# 6. Project Timeline & Milestones

## RFP Process Schedule

| RFP Release | February 20, 2026 |
| --- | --- |
| Vendor Registration Deadline | March 5, 2026 |
| Pre-Bid Conference | March 8, 2026 at 10:00 AM IST |
| Deadline for Written Questions | March 20, 2026 |
| Proposal Submission Deadline | April 10, 2026 at 5:00 PM IST |
| Technical Evaluation | April 11–25, 2026 |
| Vendor Demonstrations | April 28 – May 5, 2026 |
| Contract Award | June 10, 2026 |
| Programme Kickoff | July 1, 2026 |

## Implementation Phases

| Phase | Description & Target |
| --- | --- |
| Phase 0 | Kickoff & Architecture Design — Aug 2026 |
| Phase 1 | Cloud Infra + Core OCS — Nov 2026 |
| Phase 2A | CRM, OMS, Catalog (Enterprise) — Jan 2027 |
| Phase 2B | Consumer Postpaid Billing (20M subs) — Mar 2027 |
| Phase 3 | Consumer Prepaid OCS (170M subs) — Jul 2027 |
| Phase 4 | OSS, RA/FM, Self-Care, AI/ML — Oct 2027 |
| Phase 5 | Legacy Decommission & Close — Dec 2027 |

# 7. Proposal Submission Instructions

Submit via Vi Vendor Portal: https://vendor.vibusiness.in/rfp-portal by April 10, 2026 at 5:00 PM IST. Physical submissions not accepted. Register by March 5, 2026.

Required Proposal Structure:

- Executive Summary (max 5 pages)

- Company Profile & Qualifications

- Technical Solution — BSS Modules (with compliance matrix)

- Technical Solution — OSS Modules (with compliance matrix)

- Integration & API Architecture

- Cloud Infrastructure & Security Approach

- Implementation Methodology, Gantt Chart & Team Structure

- Data Migration Strategy

- Support & Managed Services Model

- Commercial Proposal / Pricing (separate encrypted PDF)

- Min. 5 Tier-1 operator references + 3 case studies

| Format | PDF only; A4, Arial/Calibri min 11pt, 25mm margins |
| --- | --- |
| File Naming | VendorName_Vi_BSS_RFP_2026_Technical.pdf |
| Max File Size | 100 MB per file |
| Language | English only |
| Proposal Validity | 180 days from submission deadline (until Oct 7, 2026) |

# 8. Vendor Qualifications

Mandatory Pass/Fail Criteria (non-compliance = disqualification):

| Requirement | Minimum Standard |
| --- | --- |
| Years in Business | Min. 10 years in BSS/OSS / telecom software |
| Telecom Revenue | Min. INR 500 Cr annual telecom revenue (last 3 FY) |
| India Presence | Dev centre + support ops in India; min. 500 FTE |
| Tier-1 Experience | Min. 2 live BSS/OSS implementations for 50M+ subscriber operators |
| Subscriber Scale | At least 1 reference with 100M+ subscribers migrated |
| OCS Throughput | Demonstrated 1M+ TPS in production |
| Data Migration | Successful migration of 50M+ subscriber records without billing disruption |
| 5G Readiness | At least 1 live 5G slicing / SA core integration |

Required Certifications: TM Forum Frameworx (Level 3+), GSMA FS.11/FS.19/FS.23, PCI-DSS Level 1, ISO 27001, ISO 9001, MeitY-empanelled cloud.

# 9. Evaluation Criteria

| Category | Weight & Description |
| --- | --- |
| Technical Solution | 40% — Architecture, TM Forum compliance, 5G readiness, security |
| Implementation Approach | 20% — Project plan, migration strategy, risk management, team |
| Vendor Qualifications | 15% — Tier-1 experience, certifications, India delivery capability |
| Support & Managed Services | 10% — AMS model, SLA commitments, DR capabilities |
| Total Cost of Ownership (5-yr) | 15% — Pricing competitiveness, commercial flexibility |

Evaluation Process: Phase 1 — Qualification Screening (pass/fail) → Phase 2 — Technical & Commercial Scoring → Phase 3 — Demos & BAFO (top 3 vendors).

# 10. Pricing Requirements

Submit commercial proposal as a separate password-protected PDF. All prices in INR (excl. GST). Prices firm for 180 days from submission.

| Cost Item | Details |
| --- | --- |
| Platform Software Licenses | BSS suite (OCS, Billing, CRM, OMS, Catalog) — per subscriber |
| OSS Software Licenses | Network Inventory, Provisioning, FM, PM, Slice Mgmt — per NE |
| Professional Services | Design, deployment, integration, testing — FTE-months |
| Data Migration Services | 215M subscriber + CDR + inventory migration — lump sum |
| Training Services | Train-the-trainer + end-user — lump sum |
| Infrastructure Setup | Cloud onboarding, DevSecOps, CI/CD — lump sum |
| AMS (Annual) | Monthly fixed retainer + T&M; max 5% annual escalation |
| Cloud Infrastructure | Consumption-based IaaS estimate (Y1–Y5) |

Volume tiers required for 200M / 250M / 300M subscribers. Provide milestone-linked payment schedule aligned to Phase gate completions.

# 11. Terms & Conditions

The selected vendor will sign a Master Services Agreement (MSA) with Vodafone Idea Limited. Key terms:

| Provision | Details |
| --- | --- |
| Contract Duration | Fixed-price implementation (Phases 0–5, target Dec 2027) + 5-year AMS |
| Liability Cap | 24 months AMS fees; uncapped for data breaches, IP infringement, gross negligence |
| Revenue Protection | Vendor liable for billing leakage >INR 1 Cr per incident attributable to platform defects |
| Data Protection | Full DPDP Act 2023 compliance; breach notification within 24 hours |
| IP Rights | Vi retains all configs, custom dev, data; vendor retains pre-existing IP |
| Escrow | Source code in escrow within 90 days of contract signing |
| Termination | Convenience: 120 days notice; Cause: 45-day cure period; Performance: 3 months SLA failure |

SLA Service Credits (Charging/Billing Availability):

| Availability | Service Credit |
| --- | --- |
| 99.999%+ | No credit (target) |
| 99.99% – 99.998% | 10% of monthly AMS fee |
| 99.9% – 99.98% | 25% of monthly AMS fee |
| Below 99.9% | 50% of monthly AMS fee + right to invoke cure period |

Insurance: Professional Indemnity INR 50 Cr, Cyber Liability INR 100 Cr, General Liability INR 25 Cr. Disputes: Arbitration under Indian Arbitration & Conciliation Act 1996, seat Mumbai.

# 12. Appendices

| Appendix | Contents |
| --- | --- |
| Appendix A | Required Vendor Forms (Cover letter, Vendor Info, NDA, Non-Collusion, Conflict of Interest, Reference Form, Compliance Matrix, Deviation Form) |
| Appendix B | Technical Annexures shared under NDA via Vendor Portal (Architecture Diagrams, NE Inventory, Data Volumes, Integration Catalogue, TM Forum Mapping, Regulatory Requirements, Performance Benchmarks) |
| Appendix C | Sample Service Level Agreement |
| Appendix D | Price Proposal Template (Excel) |
| Appendix E | Evaluation Scoring Sheet |
| Appendix F | Draft Master Services Agreement |
| Appendix G | Implementation Acceptance Criteria |

END OF REQUEST FOR PROPOSAL

Vi Business Solutions (Vodafone Idea Limited) thanks all prospective vendors for their interest.

Document Version: 1.0  |  Issue Date: February 20, 2026  |  Classification: CONFIDENTIAL